## CMW development inventory and planning (as of 15 May 2001)

### Achieved so far

- Java client API for Device/Property and Topic models.

- Java client/server protocol (RDA). Full implementation in Java. Server in C++.

- Server-side CORBA infrastructure for LynxOS 3.1.

- Adapter for the PS Equipment Modules on LynxOS 3.1

- Adapter for OPC servers. Generic server configurable from Database.

- Device Directory services for PS and SL (any Oracle DB supported)

- Configuration Services (prototype available)

- Deployed JMS servers (SonicMQ)

- Software User Manual (SUM)

- JMS agent for device/property model

To be improved for final version (mostly small improvements)

- New Java implementation supporting POA, port to Visibroker

- Finish SUM

- Deal with JDBC timeouts in Device Directory

- Deploy configuration services on operational machines

- Improve file directory (use tabs as separators)

### High-priority developments which have already started

- SL-Equip Adapter 				(30.05.2001)

- Support for ActiveX clients			(30.05.2001)

- Java Server Framework			(student full-time)

### Further developments until the start-up June 2002

- C client API

- Access control

- Logging and tracing

- C server API (currently is C++)

- Administration console (to be started on September by a student)

- Review of scalability and performance

- Review of requirements for the Middleware

- Review of the client and servers API’s

### Maintenance only after June 2002